# Week 5 Project Summary: HealthConnect Appointment No-Show Analysis

## 1. Planned for Week 5

- Deepen the reminder-effectiveness analysis (confounding check)

- Build out the KPI dashboard for stakeholder review

## 2. Actually Completed

- Built and validated three core KPIs (No-Show Rate, Reminder Effectiveness, Repeat-Offender Concentration) in Power BI using DAX measures

- Built an interactive Patient Overview dashboard covering outcome distribution, reminder effectiveness, repeat-offender concentration, appointment type/time, and reminder channel breakdowns

- Produced a full Initial HealthConnect Analytics Report (data prep summary, EDA, KPI calculations, visualizations, key findings, business recommendations, and limitations)

- Completed a cross-track handoff to the Data Science track

- Reframed the reminder-effectiveness finding from a causal claim to a properly caveated association

## 3. Key Findings

- No-show rate: 48.46% (2,423 of 5,000 appointments)

- Reminder effectiveness: reminders are associated with a 4.03pp (≈7.85% relative) reduction in no-shows

- Repeat-offender concentration: 40% of patients (679 of 1,696) account for 72.4% of all no-shows — the highest-leverage finding for targeting intervention

- Confirmed prior no-show history remains the strongest associated factor

## 4. Important Decisions Made and Why

- Chose to calculate Repeat-Offender Concentration using each patient's full no-show history (not just no-shows after their 2nd), since this gives the more operationally useful 72.4% figure for justifying targeted intervention

- Decided to build the per-patient no-show count via Power Query (Group By + Merge) rather than pure nested DAX, trading a bit of upfront setup for simpler, more maintainable measures

- Chose to frame reminder effectiveness as an "observed association" rather than a causal claim throughout all deliverables, since reminder assignment was not randomized — this avoids overstating confidence in a recommendation to expand reminder spend

## 5. Changes to Week 4 Approach

- Dropped modeling/data-science language (train/test splits, predictive scoring) from the analytics deliverables after clarifying this track is data analysis, not data science — reframed all considerations around associations, KPIs, and reporting rather than predictive modeling

## 7. Cross-Track Collaboration Completed

Handed off Week 4–5 findings to the Data Science track: the strongest predictor, the reminder-effectiveness figure, the repeat-offender concentration. Also flagged the waiting_time_minutes data-quality issue and the patient-level non-independence issue (repeat patients, ~3 visits average) so Data Science accounts for both before building any predictive model.

## 8. Remaining Work

- Convert count-based dashboard panels (age group, time, type) to rate-based views

## 9. Proposed Focus for Week 6

- Rebuild the affected dashboard panels as rate-based views

- Run the formal confounding check on reminder effectiveness